PRODUCT REQUIREMENTS DOCUMENT

Course Management Information System

for Organizational Transformation

Version 1.0  |  2026

| Document Status | Draft — Ready for Review |
| --- | --- |
| Project Codename | CMIS-OT v1.0 |
| Tech Stack | Python FastAPI · Next.js · Tailwind CSS · SQLite/PostgreSQL |
| Prepared For | Academic Institution MIS Stakeholders |
| Budget Constraint | Zero (free-tier services only) |
| Implementation Start | May 2026 |
| Target Go-Live | January 2027 |

# Table of Contents

# 1. Executive Summary

This Product Requirements Document (PRD) defines the complete specification for the Course Management Information System (CMIS) — a transformational educational platform designed to go far beyond routine course administration. The CMIS is conceived as a strategic organizational change agent that integrates AI/ML, advanced analytics, blockchain credentialing, gamification, and adaptive learning pathways into a cohesive, privacy-first platform.

Unlike traditional Learning Management Systems that focus on enrollment and grade posting, the CMIS operationalizes institutional strategy — aligning curricula with real-world industry demands, identifying process bottlenecks, surfacing faculty knowledge risks, and empowering every stakeholder (students, faculty, administrators) with actionable intelligence.

The system is built entirely on free and open-source technologies, ensuring zero licensing cost while maintaining enterprise-grade architecture. The backend is powered by Python FastAPI, the frontend by Next.js with Tailwind CSS, and data is persisted in SQLite (development) / PostgreSQL (production) — both free. All external integrations use free-tier offerings.

# 2. Project Vision & Goals

## 2.1 Vision Statement

To build a future-ready, AI-augmented Course Management Information System that serves as a living organizational intelligence platform — enabling data-driven pedagogy, transparent governance, seamless credential portability, and continuous curriculum evolution aligned to industry and societal needs.

## 2.2 Strategic Goals

- Transform administrative operations: Reduce manual workflow overhead by 40%+ through process automation and analytics.

- Improve student outcomes: Raise retention rates and graduation success through adaptive AI-driven learning pathways.

- Enable data-driven decisions: Equip leadership with real-time dashboards exposing KPIs, process complexity, and adoption gaps.

- Ensure credential trust: Issue blockchain-anchored certificates and micro-credentials with full verifiability.

- Accelerate curriculum relevance: Close skill gaps between taught content and industry demand using alumni and job-market feedback loops.

- Zero-cost deployment: Deliver a production-grade system using exclusively free-tier or open-source components.

## 2.3 Success Criteria

| Student Retention | ≥5% improvement within 2 semesters of go-live |
| --- | --- |
| Admin Efficiency | ≥40% reduction in course approval cycle time |
| System Adoption | ≥80% of faculty actively using analytics dashboards within 90 days |
| AI Tutor Resolution | ≥70% of student queries resolved without faculty escalation |
| Credential Issuance | 100% of completions recorded on-chain within 24 hours |
| Process Debt Drop | ≥30% reduction in Process-Complexity Index scores |

# 3. Stakeholders & User Personas

## 3.1 Primary Stakeholders

| Stakeholder | Role | Primary Needs | Pain Points |
| --- | --- | --- | --- |
| Students | End-users of learning content | Progress tracking, AI tutoring, adaptive paths, credentials | Lack of personalized guidance; slow registrar processes |
| Faculty | Course creators & instructors | Analytics on cohort performance, reduced admin load, AI grading aids | Complex approval chains; no insight into student struggles |
| Academic Admins | Workflow owners & decision makers | Campus-wide KPIs, process oversight, change readiness visibility | Manual reporting; siloed data across departments |
| IT Staff | Platform maintainers | Stable, documented APIs; security & compliance | Legacy integrations; unclear data ownership policies |
| Alumni | Curriculum advisors (indirect) | Easy feedback mechanism on skill relevance | No formal channel to influence curriculum |
| Prospective Students | Recruitment targets | Engaging preview of campus / courses | Limited digital exposure to institution culture |

## 3.2 User Personas

### Persona A — Aarav (Undergraduate Student, 2nd Year)

| Goals | Understand his learning gaps, get instant help, track credentials |
| --- | --- |
| Frustrations | Generic LMS with no personalization; unclear prerequisite paths |
| CMIS Touchpoints | Adaptive Pathway dashboard, AI Tutor chatbot, Gamification wallet, Digital credential viewer |

### Persona B — Dr. Meena (Associate Professor, Computer Science)

| Goals | See which students are at-risk early; spend less time on admin |
| --- | --- |
| Frustrations | Manual grade entry; no visibility into process bottlenecks |
| CMIS Touchpoints | Faculty analytics dashboard, AI-assisted grading, Decision-Authority Map, Resistance Heatmap |

### Persona C — Rajiv (Registrar & Academic Operations Head)

| Goals | Streamline approval workflows; demonstrate campus KPIs to board |
| --- | --- |
| Frustrations | Excel-based reporting; siloed departmental data; change resistance from staff |
| CMIS Touchpoints | Master Control Panel, Process Debt Index, Change Management Console, Compliance Module |

# 4. Scope & Feature Overview

## 4.1 In-Scope Modules

The CMIS comprises ten primary modules grouped into four functional domains:

| Domain | Module | Priority | Phase |
| --- | --- | --- | --- |
| Core LMS | Course Catalog & Enrollment Management | P0 – Must Have | Phase 1 |
| Core LMS | Assessment & Grade Management | P0 – Must Have | Phase 1 |
| Core LMS | User Management & Role-Based Access | P0 – Must Have | Phase 1 |
| Analytics | Change Resistance Heatmap | P1 – High | Phase 2 |
| Analytics | Process-Complexity (Debt) Index | P1 – High | Phase 2 |
| Analytics | Decision-Authority Map | P1 – High | Phase 2 |
| Analytics | Knowledge Continuity Index | P1 – High | Phase 2 |
| AI/ML | Adaptive Learning Pathways | P1 – High | Phase 2 |
| AI/ML | AI Teaching Assistant Chatbot | P1 – High | Phase 2 |
| Data | Alumni Skill Feedback Loop | P2 – Medium | Phase 3 |
| Data | Blockchain Credentialing & Micro-Badges | P2 – Medium | Phase 3 |
| Engagement | Gamified Engagement Economy | P2 – Medium | Phase 3 |
| Outreach | Virtual/AR Campus Tour (Optional) | P3 – Low | Phase 4 |

## 4.2 Out-of-Scope

- Native mobile applications (iOS / Android) — responsive web only in v1.0

- Direct payment processing or fee collection

- HR / payroll integration

- Custom video hosting (YouTube embed only)

- AI model training infrastructure (will use free-tier LLM APIs)

# 5. Technology Stack

## 5.1 Stack Overview

Every component is selected to be free, open-source, or available on a permanent free tier. No paid subscriptions or licenses are required.

| Layer | Technology | Version / Tier | Justification |
| --- | --- | --- | --- |
| Backend API | Python FastAPI | 0.111+ (OSS) | Async, auto-docs via OpenAPI, Pydantic validation, ideal for ML integration |
| Frontend | Next.js 14 (App Router) | 14+ (OSS) | SSR/SSG, file-based routing, API routes, excellent DX |
| Styling | Tailwind CSS | 3.x (OSS) | Utility-first, no runtime CSS, design consistency |
| Primary DB (dev) | SQLite | Built-in | Zero-config local development, full SQL support |
| Primary DB (prod) | PostgreSQL on Supabase | Free tier (500MB) | Managed Postgres, auth, realtime — free forever tier |
| ORM | SQLAlchemy 2.0 + Alembic | OSS | Type-safe queries, migration management |
| Auth | Supabase Auth | Free tier | OAuth2, JWT, social logins, row-level security |
| AI / LLM | Google Gemini API | Free tier (60 req/min) | Powers AI Tutor chatbot and adaptive recommendations |
| AI Fallback | Ollama (local) | OSS | Local LLaMA3 for offline / zero-cost fallback |
| ML / Analytics | scikit-learn + pandas | OSS | Clustering, collaborative filtering, anomaly detection |
| Blockchain | Polygon Mumbai (testnet) | Free | Tamper-proof credential minting via smart contracts |
| Smart Contracts | Solidity + Hardhat | OSS | ERC-721 NFT-style certificates |
| Blockchain Alt | Hyperledger Fabric (local) | OSS | Private ledger option without token economics |
| Task Queue | Celery + Redis | Redis free on Upstash | Async jobs: analytics recomputation, email, blockchain tx |
| Cache | Upstash Redis | Free tier (10k req/day) | Session cache, rate limiting, job queue broker |
| File Storage | Supabase Storage | Free tier (1GB) | Syllabus PDFs, profile photos, VR assets |
| Email | Resend | Free tier (3k emails/mo) | Transactional notifications |
| Search | MeiliSearch (self-hosted) | OSS | Course/content full-text search |
| Logging | Loguru + Sentry Free | Free tier | Error tracking, structured logs |
| CI/CD | GitHub Actions | Free (public/private) | Automated testing and deployment pipelines |
| Hosting — Backend | Render.com | Free tier | FastAPI container, auto-deploy from GitHub |
| Hosting — Frontend | Vercel | Free tier (Hobby) | Next.js hosting with edge CDN |
| Containerization | Docker + Docker Compose | OSS | Local dev environment consistency |
| API Docs | Swagger UI (built-in FastAPI) | Auto-generated | Interactive API documentation |
| Testing | Pytest + Playwright | OSS | Unit, integration, and E2E tests |

## 5.2 Architecture Pattern

The system follows a Modular Monolith-first architecture that can be decomposed into microservices as scale demands. All modules share a single FastAPI application with domain-isolated routers, services, and repositories. This simplifies local development and CI while retaining service boundaries for future extraction.

| Pattern | Modular Monolith → Microservices-ready |
| --- | --- |
| API Style | RESTful JSON APIs (OpenAPI 3.1 compliant) |
| Auth Flow | JWT (Supabase-issued) validated by FastAPI middleware |
| Data Flow | Next.js → FastAPI → SQLAlchemy → PostgreSQL/SQLite |
| Background Jobs | Celery workers → Redis broker → PostgreSQL results |
| Analytics Pipeline | FastAPI endpoint triggers → Pandas ETL → Pre-computed insight tables |
| AI Pipeline | User query → FastAPI → Gemini API (or Ollama) → Streamed response |
| Blockchain Flow | FastAPI → Hardhat/ethers.js → Polygon Mumbai → on-chain hash stored in DB |

# 6. Functional Requirements

## 6.1 Module FR-01: User Management & Authentication

- FR-01-01: System shall support four roles: Student, Faculty, Admin, IT Staff with RBAC enforcement at API level.

- FR-01-02: Authentication via Supabase Auth (email/password + Google OAuth). JWT tokens expire in 1 hour; refresh tokens in 7 days.

- FR-01-03: Admin portal for manual user provisioning, bulk CSV import, and role assignment.

- FR-01-04: Student and faculty profiles include photo, bio, department, skills, and social links.

- FR-01-05: Password reset via email (Resend transactional email).

- FR-01-06: All user actions logged in audit_log table with timestamp, actor, and action type.

## 6.2 Module FR-02: Course Catalog & Enrollment

- FR-02-01: Faculty/Admin can create, edit, publish, and archive courses with: title, description, credits, prerequisites, department, syllabus PDF, and skills mapped.

- FR-02-02: Students browse and search courses via full-text search (MeiliSearch) filtered by department, term, credits, and skill tags.

- FR-02-03: Enrollment supports add/drop with configurable deadline enforcement. Waitlist management is automatic (FIFO).

- FR-02-04: Prerequisite checking at enrollment time; violations surface a blocking warning to students and admins.

- FR-02-05: Teaching assignments link faculty to courses per term. A course can have co-instructors.

- FR-02-06: Course catalog exports as JSON and CSV for external system integration.

## 6.3 Module FR-03: Assessment & Grade Management

- FR-03-01: Faculty create assessments (assignments, quizzes, exams, projects) with: type, max score, due date, rubric, and weight toward final grade.

- FR-03-02: Students submit work via file upload (Supabase Storage, max 50MB) or text entry.

- FR-03-03: Faculty grade submissions inline. AI-assisted grading provides suggested scores based on rubric matching (Gemini API).

- FR-03-04: Gradebook auto-calculates weighted averages and flags at-risk students (GPA < threshold).

- FR-03-05: Academic dishonesty detection via similarity scoring across submissions (cosine similarity on TF-IDF vectors).

- FR-03-06: Grade finalization workflow: Faculty submit → HOD review → Registrar approval.

## 6.4 Module FR-04: Change Resistance Heatmap

- FR-04-01: System logs all login events, feature interactions, forum activity, and resource accesses with department and user-role metadata.

- FR-04-02: Engagement score computed weekly per department using weighted formula: (login_frequency × 0.3) + (feature_depth × 0.4) + (forum_participation × 0.3).

- FR-04-03: K-means clustering (k=4) classifies departments into High / Moderate / Low / Critical adoption bands.

- FR-04-04: Admin dashboard renders an interactive heatmap (Chart.js in Next.js) where color intensity maps to adoption score. Clicking a cell drills into department-level breakdown.

- FR-04-05: Automated weekly email alert to Admin when any department drops below threshold.

- FR-04-06: Sentiment analysis on forum/survey text (VADER or Gemini) tags negative sentiment clusters for follow-up.

## 6.5 Module FR-05: Process-Complexity (Debt) Index

- FR-05-01: Workflow events (creation, review, revision, approval, rejection) are logged per workflow instance.

- FR-05-02: Process Debt Score = Σ(steps × touch_weight) + Σ(revision_count × 0.5) + (avg_approval_days × 0.3).

- FR-05-03: Admin dashboard shows a gauge/dial per workflow type. Workflows above the 75th percentile score are flagged Red.

- FR-05-04: Trend chart shows month-over-month Process Debt evolution. Admin can annotate improvement initiatives.

- FR-05-05: System recommends simplification actions (e.g. 'Remove Stage 3 review — 0 rejections in last 6 months') using rule-based analysis.

## 6.6 Module FR-06: Decision-Authority Map

- FR-06-01: Every approval action is recorded with actor_id, action, workflow_step, and timestamp.

- FR-06-02: System builds a directed graph (NetworkX in Python) of who approved what at each stage.

- FR-06-03: Deviations from the configured org-chart are surfaced as anomalies (e.g. 'Professor X approved without HOD clearance').

- FR-06-04: Frontend renders an interactive force-directed graph (D3.js) showing actual vs. intended paths. Bottleneck nodes are highlighted in red.

- FR-06-05: Export decision graph as PNG or JSON for reporting purposes.

## 6.7 Module FR-07: Knowledge Continuity Index

- FR-07-01: Flag courses where a single faculty member has been sole instructor for 3+ consecutive terms.

- FR-07-02: Algorithm: COUNT(distinct faculty_id per course per last 6 terms) < 2 → risk flag.

- FR-07-03: Additional signal: Faculty profile shows retirement date, sabbatical schedule, or tenure status.

- FR-07-04: Admin receives dashboard widget listing at-risk courses with risk severity score.

- FR-07-05: System generates actionable suggestions: 'Assign co-instructor', 'Document course materials', 'Cross-train faculty member Y'.

## 6.8 Module FR-08: Adaptive Learning Pathways

- FR-08-01: Bayesian Knowledge Tracing (BKT) model estimates per-student skill mastery from quiz performance history.

- FR-08-02: Collaborative filtering recommends next modules/resources based on similar students' success trajectories.

- FR-08-03: Student dashboard shows a personalized 'Learning Path' card with recommended next steps, estimated time, and progress bars.

- FR-08-04: Faculty can override AI recommendations for individual students and annotate the reason.

- FR-08-05: Early-warning system flags students predicted to fail (≤60% mastery probability) 4 weeks before term end.

- FR-08-06: System retrains BKT model weekly using new submission data (Celery async task).

## 6.9 Module FR-09: AI Teaching Assistant Chatbot

- FR-09-01: Chat widget embedded on every course page. Students can ask questions in natural language.

- FR-09-02: Bot is context-aware: ingests course syllabus, past Q&A threads, and assignment descriptions via RAG (Retrieval-Augmented Generation) using vector embeddings stored in PostgreSQL (pgvector extension, free).

- FR-09-03: Primary LLM: Google Gemini 1.5 Flash (free tier: 60 requests/min, 1M tokens/min). Fallback: local Ollama LLaMA3.

- FR-09-04: Bot routes 'I don't know' responses to faculty with full context (question + attempted answer).

- FR-09-05: Conversation history persisted in DB for faculty review and bot improvement.

- FR-09-06: Profanity filter and topic guard (off-topic queries politely deflected).

## 6.10 Module FR-10: Alumni Skill Feedback Loop

- FR-10-01: Post-graduation survey deployed via email (Resend) at 6-month and 2-year milestones. Alumni self-report skills used at work.

- FR-10-02: Admin can import job listing data (CSV export from LinkedIn Jobs, Indeed) for skill demand analysis.

- FR-10-03: ML pipeline (TF-IDF + cosine similarity) maps job-required skills to CMIS skill taxonomy and identifies curriculum gaps.

- FR-10-04: Admin report lists misaligned courses with a 'Skill Gap Score' and suggested syllabus updates.

- FR-10-05: Faculty can respond to a gap report by submitting a syllabus update proposal directly from the system.

## 6.11 Module FR-11: Blockchain Credentialing

- FR-11-01: Upon course completion (grade ≥ passing threshold), system triggers certificate issuance workflow.

- FR-11-02: Certificate metadata (student_id, course_id, grade, date, institution_hash) is hashed (SHA-256) and recorded on Polygon Mumbai testnet as an ERC-721 NFT via a Hardhat-deployed smart contract.

- FR-11-03: Student receives a digital wallet page showing all earned certificates with on-chain verification links.

- FR-11-04: Employers/verifiers can enter a certificate hash on a public verification page — system calls blockchain to confirm authenticity.

- FR-11-05: Fallback: If blockchain unavailable, certificate hash stored in PostgreSQL with timestamp for tamper-evidence.

- FR-11-06: Micro-badges issued for sub-module completions (e.g. 'Completed Data Structures Unit 4').

## 6.12 Module FR-12: Gamified Engagement Economy

- FR-12-01: Students earn points (XP) for: forum posts (+10), answering peers (+15), early submission (+5), quiz completion (+5), module completion (+20).

- FR-12-02: Points accumulate in a student 'wallet'. Leaderboard (opt-in) shows top contributors per course.

- FR-12-03: XP redeemable for perks configurable by Admin: lab slot priority, library book reservation slots, etc.

- FR-12-04: Badges awarded for milestones: 'First Post', 'Top Helper', '30-Day Streak', 'Perfect Score'.

- FR-12-05: Faculty earn XP for analytics engagement and content contributions (separate faculty leaderboard).

# 7. Non-Functional Requirements

| Category | Requirement | Target Metric |
| --- | --- | --- |
| Performance | API response time (95th percentile) | < 400ms for standard endpoints |
| Performance | Page load (Next.js SSR) | < 2s on 3G connection |
| Performance | AI chatbot first-token response | < 3s (streaming enabled) |
| Scalability | Concurrent users (free-tier) | Up to 500 concurrent (Render + Supabase limits) |
| Availability | Target uptime (Render free tier) | ≥ 99% (with cold-start awareness) |
| Security | Data encryption at rest | AES-256 (Supabase managed) |
| Security | Data encryption in transit | TLS 1.3 enforced |
| Security | Authentication tokens | JWT HS256, 1-hour expiry, refresh rotation |
| Privacy | FERPA compliance | Role-based data visibility; audit log on all PII access |
| Privacy | GDPR compliance | Consent tracking; data export/delete API for users |
| Accessibility | WCAG standard | WCAG 2.1 AA compliance on all frontend pages |
| Maintainability | Code coverage | ≥ 80% unit test coverage (Pytest) |
| Maintainability | API documentation | 100% endpoints documented via OpenAPI auto-generation |
| Backup | Database backups | Daily automated backups (Supabase free tier: 7-day retention) |
| Mobile | Responsive design | Full functionality on screens ≥ 375px width |

# 8. Data Model

## 8.1 Core Entity Summary

The relational data model is implemented via SQLAlchemy ORM with Alembic migrations. The primary entities and their key columns are documented below.

| Entity / Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id (PK), email, role, name, department_id, profile_photo_url, created_at | Universal user record for all roles |
| departments | id, name, head_faculty_id (FK), created_at | Organizational unit |
| courses | id, title, description, credits, department_id (FK), status, syllabus_url, created_at | Course catalog entry |
| skills | id, name, description, taxonomy_tag | Canonical skill taxonomy |
| course_skills | course_id (FK), skill_id (FK), proficiency_level | Skills a course develops |
| enrollments | id, student_id (FK), course_id (FK), term, status, grade, enrolled_at | Student course enrollment |
| teaching_assignments | id, faculty_id (FK), course_id (FK), term, role (primary/co) | Faculty course allocation |
| assessments | id, course_id (FK), title, type, max_score, due_date, weight, rubric_json | Assessment definition |
| submissions | id, assessment_id (FK), student_id (FK), content_url, submitted_at, score, feedback | Student work submissions |
| student_skills | student_id (FK), skill_id (FK), proficiency, evidence_source, assessed_at | Student skill profile |
| certificates | id, student_id (FK), course_id (FK), type, issue_date, blockchain_hash, tx_hash | Issued credentials |
| gamification_wallets | id, user_id (FK), xp_total, badges_json, last_updated | Points and badge tracking |
| chat_messages | id, course_id (FK), user_id (FK), message, response, routed_to_faculty, timestamp | AI chatbot conversation log |
| workflow_events | id, workflow_type, instance_id, actor_id (FK), action, stage, timestamp | Approval chain audit trail |
| engagement_logs | id, user_id (FK), event_type, feature_name, department_id, timestamp | UX interaction tracking |
| alumni_feedback | id, user_id (FK), survey_id, skills_reported_json, job_title, submitted_at | Alumni skill reports |
| audit_logs | id, actor_id (FK), action, entity_type, entity_id, diff_json, timestamp | FERPA-compliant audit trail |
| knowledge_continuity_flags | id, course_id (FK), faculty_id (FK), risk_score, flagged_at, resolved | Knowledge continuity risk tracking |

## 8.2 Database Configuration

| Development | SQLite (file: cmis_dev.db) — zero setup, included in Python stdlib |
| --- | --- |
| Production | PostgreSQL via Supabase free tier (500MB storage, 2 CPUs, 1GB RAM) |
| Migrations | Alembic — version-controlled schema migrations |
| Vector Store | pgvector extension on Supabase PostgreSQL — stores course content embeddings for RAG |
| ORM | SQLAlchemy 2.0 with async support (asyncpg driver for PostgreSQL) |
| Connection Pool | asyncpg pool, max 10 connections (within Supabase free tier limits) |

# 9. API Design

## 9.1 Base URL Structure

All APIs are prefixed: /api/v1/{resource}. Authentication via Authorization: Bearer <JWT> header on all protected routes.

## 9.2 Core API Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/login | Public | Email/password login; returns JWT + refresh token |
| POST | /api/v1/auth/refresh | Public | Refresh expired JWT using refresh token |
| GET | /api/v1/users/me | Any Auth | Get current user profile |
| GET | /api/v1/courses | Any Auth | List/search course catalog with filters |
| POST | /api/v1/courses | Faculty/Admin | Create new course |
| PATCH | /api/v1/courses/{id} | Faculty/Admin | Update course details |
| POST | /api/v1/enrollments | Student | Enroll in a course |
| DELETE | /api/v1/enrollments/{id} | Student/Admin | Drop enrollment |
| GET | /api/v1/assessments/{course_id} | Enrolled | List assessments for a course |
| POST | /api/v1/submissions | Student | Submit assessment work |
| PATCH | /api/v1/submissions/{id}/grade | Faculty | Grade a submission |
| GET | /api/v1/analytics/heatmap | Admin | Fetch resistance heatmap data by department |
| GET | /api/v1/analytics/process-debt | Admin/Faculty | Fetch process complexity scores |
| GET | /api/v1/analytics/decision-map | Admin | Fetch approval chain graph data |
| GET | /api/v1/analytics/knowledge-continuity | Admin | List at-risk courses/faculty |
| GET | /api/v1/pathways/{student_id} | Student/Faculty | Get AI-generated learning pathway |
| POST | /api/v1/chat/{course_id}/message | Student | Send message to AI tutor |
| GET | /api/v1/chat/{course_id}/history | Student/Faculty | Retrieve chat history |
| GET | /api/v1/certificates/{student_id} | Student/Any | List student certificates |
| POST | /api/v1/certificates/issue | Admin (webhook) | Trigger certificate minting on blockchain |
| GET | /api/v1/certificates/verify/{hash} | Public | Verify a certificate hash on-chain |
| GET | /api/v1/gamification/wallet | Student | Get student XP and badges |
| GET | /api/v1/alumni/survey/{token} | Public (tokenized) | Access alumni feedback survey |
| POST | /api/v1/alumni/survey/{token} | Public (tokenized) | Submit alumni survey response |
| GET | /api/v1/alumni/skill-gaps | Admin | Get curriculum skill gap analysis report |

# 10. UX & Interface Design

## 10.1 Design System

| Framework | Next.js 14 App Router + Tailwind CSS v3 |
| --- | --- |
| Component Library | shadcn/ui (open-source, built on Radix UI) |
| Charts | Recharts (open-source React charting library) |
| Network Graph | React Flow (open-source, for Decision-Authority Map) |
| Icons | Lucide React (open-source) |
| Fonts | Geist Sans (Vercel open-source font) |
| Theme | Light/Dark mode toggle; CSS custom properties |
| Responsiveness | Mobile-first Tailwind breakpoints (sm/md/lg/xl) |
| Accessibility | ARIA labels, keyboard navigation, focus management via Radix primitives |

## 10.2 Student Dashboard Layout

- Top Nav: Logo, course search bar, notification bell, profile avatar, XP counter badge.

- Sidebar: My Courses, Learning Path, AI Tutor, Grades, My Credentials, Leaderboard.

- Main Panel: Personalized greeting card; At-Risk Alert banner (if applicable); Adaptive Pathway card (top 3 recommended next steps); Recent Grades widget; XP Progress bar; Upcoming Deadlines timeline.

- AI Tutor: Floating chat bubble on all course pages; expands into a sidebar chat panel with streaming responses.

## 10.3 Faculty Dashboard Layout

- Sidebar: My Courses, Analytics Hub, Grading Queue, AI Grading Assistant, Curriculum Insights.

- Main Panel: Active courses grid; Cohort At-Risk Students heatmap; Pending Grading queue; Process Debt mini-gauge; Upcoming assessment deadlines.

- Course Analytics Page: Student engagement timeline; score distribution histogram; forum activity chart; Adaptive Pathway acceptance rate.

## 10.4 Admin Control Panel Layout

- Dashboard: Campus KPI row (retention %, avg GPA, process debt score, adoption %, certificates issued).

- Change Resistance Heatmap: Full interactive campus heatmap with drill-down.

- Process Management: Workflow list with Process Debt scores; swimlane editor for workflow redesign.

- Decision-Authority Graph: D3.js force graph of approval chains; anomaly highlights.

- Compliance Panel: FERPA audit log viewer; data export/delete request management.

- Change Management Console: Training session planner; champion user tracker; adoption metric trends.

# 11. Free-Tier Services & Zero-Cost Strategy

## 11.1 Complete Free-Tier Dependency Map

| Service | Provider | Free Tier Limits | CMIS Usage | Upgrade Trigger |
| --- | --- | --- | --- | --- |
| PostgreSQL DB | Supabase | 500MB, 50MB file, 2GB bandwidth | Primary relational store + pgvector | >500MB data storage |
| Auth (JWT/OAuth) | Supabase Auth | 50,000 MAU | All user login & session management | >50k active users |
| File Storage | Supabase Storage | 1GB, 2GB egress/month | Syllabi PDFs, student submissions, photos | >1GB stored files |
| Backend Hosting | Render.com | 750 hrs/month compute (1 service) | FastAPI application server | Multiple services or uptime SLA |
| Frontend Hosting | Vercel Hobby | 100GB bandwidth, unlimited deploys | Next.js frontend + API routes | Team collaboration or commercial use |
| Redis Cache | Upstash | 10,000 req/day, 256MB | Celery broker, session cache, rate limiting | >10k daily cache requests |
| LLM (AI Tutor) | Google Gemini API | 60 req/min, 1M tokens/min, 1500 req/day | AI chatbot, grading assist, pathway recs | >1500 daily AI requests |
| LLM Fallback | Ollama (self-hosted) | Unlimited (on local/server) | LLaMA3 for offline/dev environments | N/A (free forever) |
| Email | Resend | 3,000 emails/month, 100/day | Notifications, survey invites, alerts | >3k emails/month |
| Blockchain | Polygon Mumbai Testnet | Unlimited (testnet) | Certificate NFT minting & verification | Move to mainnet (MATIC cost) |
| Error Tracking | Sentry | 5k errors/month, 1 user | Backend and frontend error capture | >5k monthly errors |
| CI/CD | GitHub Actions | 2,000 min/month (private repos) | Automated test & deploy pipelines | >2k CI minutes/month |
| Full-text Search | MeiliSearch (self-hosted) | Unlimited | Course and content search | N/A (runs on Render free instance) |
| Vector Embeddings | Google Generative AI (embed) | Included in Gemini free tier | RAG embeddings for AI chatbot context | Tied to Gemini quota |

## 11.2 Cost-Avoidance Strategies

- Cold-start mitigation: Use a free uptime-ping service (UptimeRobot free tier: 50 monitors) to keep the Render free instance warm.

- Gemini rate-limit management: Implement a local request queue with exponential backoff. Cache identical question responses in Redis.

- Database optimization: Aggressive indexing strategy; computed analytics stored in pre-aggregated tables to avoid real-time query load.

- Storage optimization: Compress uploaded PDFs server-side (pypdf2) before storing to Supabase; enforce 5MB upload limits.

- Redis quota management: Separate critical (auth tokens) and optional (leaderboard cache) keyspaces; flush non-critical keys nightly.

- Blockchain: Use Mumbai testnet indefinitely for academic use; smart contract gas costs are zero on testnet.

# 12. Phase-Wise Implementation Plan

The implementation follows a 5-phase Agile-informed roadmap spanning 9 months (May 2026 – January 2027). Each phase has clear deliverables, exit criteria, and team assignments.

| Phase 1 — Foundation & Core LMS ¦ May 2026 – July 2026 (10 weeks) |  |
| --- | --- |
| 1 | Project setup: GitHub monorepo, Docker Compose dev environment, CI/CD pipeline via GitHub Actions. |
| 2 | Database design: Finalize SQLAlchemy models for all core entities; generate Alembic initial migration; seed script for demo data. |
| 3 | Backend scaffolding: FastAPI app structure with modular routers (auth, users, courses, enrollments, assessments, submissions). |
| 4 | Authentication: Supabase Auth integration — email/password + Google OAuth; JWT middleware; RBAC decorator system. |
| 5 | User Management module: CRUD APIs for users, profiles, departments; CSV import for bulk provisioning. |
| 6 | Course Catalog module: Full course CRUD; skill tagging system; syllabus PDF upload to Supabase Storage. |
| 7 | MeiliSearch integration: Course indexing and full-text search with filters (department, term, credits, skills). |
| 8 | Enrollment Engine: Enroll/drop/waitlist APIs; prerequisite validation logic; term management. |
| 9 | Assessment & Submissions: Assessment creation, file submissions, basic gradebook with weighted averages. |
| 10 | Frontend: Next.js App Router scaffold; Tailwind + shadcn/ui design system; Student, Faculty, and Admin layout shells. |
| 11 | Student Dashboard: Enrollment UI, course browser, submission portal, grades view. |
| 12 | Faculty Dashboard: Course management UI, assessment builder (drag-and-drop), gradebook interface. |
| 13 | Admin Panel: User management UI, department management, basic reporting. |
| 14 | Testing: Pytest unit tests for all API endpoints (≥80% coverage); Playwright E2E for login and enrollment flows. |
| 15 | Phase 1 Exit Criteria: A student can register, enroll in a course, submit an assignment, and faculty can grade it end-to-end. |

| Phase 2 — Analytics Intelligence Engine ¦ August 2026 – September 2026 (8 weeks) |  |
| --- | --- |
| 1 | Engagement logging: Instrument all frontend interactions; write events to engagement_logs table asynchronously via Celery. |
| 2 | Celery + Upstash Redis: Set up Celery workers with Redis broker; implement weekly analytics recomputation tasks. |
| 3 | Change Resistance Heatmap: Build engagement scoring pipeline (pandas); K-means clustering (scikit-learn); REST API; interactive heatmap UI (Recharts in Next.js). |
| 4 | Process-Complexity Index: Instrument all workflow transitions; build Process Debt scoring algorithm; gauge/trend chart UI; automated alert email via Resend. |
| 5 | Decision-Authority Map: Build graph construction pipeline using NetworkX; anomaly detection vs. configured org-chart; React Flow graph visualization in Admin UI. |
| 6 | Knowledge Continuity Index: Query single-faculty course history; risk scoring; admin widget with recommendations. |
| 7 | Adaptive Learning Pathways (BKT): Implement Bayesian Knowledge Tracing model in Python; weekly retrain Celery task; student pathway API; personalized dashboard cards. |
| 8 | Collaborative Filtering: Implement item-based collaborative filtering for resource recommendations using scikit-learn; integrate into pathway API. |
| 9 | Early-Warning System: Predictive dropout model (logistic regression on GPA trajectory + engagement); at-risk student alerts dashboard. |
| 10 | Faculty Analytics Dashboard: Cohort performance charts, engagement timelines, at-risk student list, Process Debt mini-gauge. |
| 11 | Sentiment Analysis: VADER integration for forum/survey text; tag negative sentiment clusters; feed into Heatmap. |
| 12 | Testing: Integration tests for analytics pipelines; data accuracy validation with known seed data. |
| 13 | Phase 2 Exit Criteria: Admin can view a live heatmap, process debt gauge, and decision graph; faculty sees at-risk student alerts. |

| Phase 3 — AI, Blockchain & Engagement ¦ October 2026 – November 2026 (8 weeks) |  |
| --- | --- |
| 1 | AI Chatbot — RAG Pipeline: Course content chunking → Gemini embedding API → pgvector storage; retrieval logic in FastAPI. |
| 2 | AI Chatbot — Conversation: Gemini 1.5 Flash integration with streaming; faculty escalation routing; conversation persistence; profanity/topic filter. |
| 3 | AI Chatbot — Frontend: Floating chat bubble component; sidebar expansion; streamed message rendering; faculty review queue UI. |
| 4 | Ollama Fallback: Configure local LLaMA3 via Ollama as zero-cost fallback; automatic failover logic. |
| 5 | AI-Assisted Grading: Rubric-aware scoring suggestion via Gemini API; inline suggestion display in faculty gradebook; override logging. |
| 6 | Smart Contract Development: Solidity ERC-721 contract for certificate NFTs; Hardhat deployment to Polygon Mumbai testnet; ethers.js integration in FastAPI. |
| 7 | Blockchain Credentialing: Certificate issuance workflow (completion trigger → hash → mint → store tx_hash in DB); student wallet UI; public verification page. |
| 8 | Micro-Badge System: Configurable badge rules engine; badge award Celery task; student badge gallery. |
| 9 | Alumni Skill Feedback Loop: Alumni survey generation and email delivery (Resend); survey response API; TF-IDF skill gap analysis pipeline; Admin gap report dashboard. |
| 10 | Job Skills Import: CSV upload parser for job listing skill extraction; skill alignment scoring against course taxonomy. |
| 11 | Gamification Economy: XP award event system; wallet API; leaderboard (opt-in); badge milestones; redemption catalogue (configured by Admin). |
| 12 | Phase 3 Exit Criteria: Student can chat with AI tutor, receive a blockchain certificate, and view their XP wallet. |

| Phase 4 — Change Management & System Hardening ¦ December 2026 (4 weeks) |  |
| --- | --- |
| 1 | Change Management Console: Training session CRUD; champion user designation; adoption metric trend UI; scheduled reminder emails. |
| 2 | Compliance Module: FERPA audit log viewer with filter/search; data export (JSON/CSV) endpoint; right-to-delete workflow. |
| 3 | GDPR Consent Tracking: Consent collection modal on first login; consent version management; per-user consent audit log. |
| 4 | Security Hardening: Penetration test checklist; rate limiting (slowapi middleware); SQL injection prevention review; dependency vulnerability scan (pip-audit). |
| 5 | Performance Optimization: Query profiling (SQLAlchemy query logging); add missing DB indexes; Next.js bundle analysis and code splitting. |
| 6 | Accessibility Audit: axe-core automated scan on all pages; keyboard navigation testing; screen reader compatibility (NVDA/VoiceOver). |
| 7 | Comprehensive Testing: Full E2E test suite covering all 12 modules; load test with Locust (simulate 200 concurrent users on free-tier stack). |
| 8 | Documentation: OpenAPI spec review; README for developers; user guides for Student, Faculty, and Admin roles; deployment runbook. |
| 9 | Pilot Deployment: Deploy to one pilot department; gather structured feedback via in-app survey; monitor error logs in Sentry. |
| 10 | Phase 4 Exit Criteria: Pilot department is live; zero critical bugs; all FERPA/GDPR controls verified; accessibility score ≥ 90. |

| Phase 5 — Campus-Wide Launch & Continuous Improvement ¦ January 2027 (2 weeks) + Ongoing |  |
| --- | --- |
| 1 | Campus-wide Go-Live: Progressive rollout — 25% → 50% → 100% of departments over 2 weeks. |
| 2 | Launch Communications: Email announcement, tutorial video links, quick-start guides per role. |
| 3 | Training Sessions: Live webinars for faculty (recorded for async); admin workshop; student orientation integration. |
| 4 | Helpdesk Setup: GitHub Issues for bug reports; Freshdesk free tier (10 agents) for user support tickets. |
| 5 | Post-Launch Monitoring: Daily Sentry error review; weekly analytics health check; monthly KPI report to leadership. |
| 6 | Feedback Loop: Quarterly in-app NPS survey; biannual feature prioritization session with steering committee. |
| 7 | Continuous Deployment: GitHub Actions pipeline for weekly releases; feature flags for gradual rollout. |
| 8 | Optional: Virtual/AR Tour Module — WebXR campus experience for recruitment; implemented if Phase 1–4 team capacity allows. |

# 13. Team Structure & Resource Plan

| Role | Count | Responsibility | Phases Active |
| --- | --- | --- | --- |
| Full-Stack Developer (Lead) | 1 | Architecture decisions, FastAPI core, Next.js setup, code review | 1–5 |
| Backend Developer | 2 | FastAPI modules, analytics pipelines, Celery tasks, DB migrations | 1–4 |
| Frontend Developer | 1 | Next.js pages, component library, chart integrations, accessibility | 1–4 |
| AI/ML Engineer | 1 | BKT model, collaborative filtering, RAG pipeline, Gemini integration | 2–3 |
| Blockchain Developer | 1 (part-time) | Solidity contract, Hardhat, ethers.js integration | 3 |
| QA Engineer | 1 | Pytest suites, Playwright E2E, Locust load tests, security checklist | 1–4 |
| Project Manager | 1 | Sprint planning, stakeholder communication, risk tracking | 1–5 |
| UX Designer | 1 (part-time) | Wireframes, design system, accessibility review | 1–2 |

Total core team: 6 FTEs + 2 part-time contributors. All tooling and hosting costs: $0 (free tier). Team uses GitHub Issues + GitHub Projects (free) for sprint management.

# 14. Change Management Strategy

## 14.1 Framework: Lewin's 3-Stage + Kotter's 8-Step

| Unfreeze (Pre-Launch) | Stakeholder workshops to identify pain points; form steering committee; announce vision via town halls |
| --- | --- |
| Change (Rollout) | Phased deployment; champion network; multi-modal training; weekly adoption dashboards |
| Refreeze (Post-Launch) | Governance board; quarterly reviews; celebrate wins in campus communications; embed KPIs in leadership scorecards |

## 14.2 Adoption Tactics

- Champion Network: Identify 1–2 enthusiastic faculty per department. Train them first (train-the-trainer). Recognize publicly.

- Communication Cadence: Weekly email digest during rollout; dedicated Slack/Teams channel for CMIS updates; FAQ page.

- Incentivization: Faculty who integrate CMIS analytics into pedagogy cited in annual report. Early-adopter badge in system.

- Resistance Response: Heatmap-flagged departments get dedicated onboarding sessions. Anonymous feedback channel available.

- Governance: IT + Academic leader oversight board meets monthly. Clear data-use policy published and linked from every settings page.

# 15. Evaluation Metrics & ROI

## 15.1 Quantitative KPIs

| Metric | Baseline (Pre-CMIS) | Target (12 months post) | Measurement Method |
| --- | --- | --- | --- |
| Student Retention Rate | Institutional baseline | +5 percentage points | Enrollment records comparison |
| Course Approval Cycle Time | ~10 business days avg. | ≤6 business days | Workflow event timestamps |
| Process Debt Index Score | Establish at go-live | −30% within 6 months | Weekly computed score |
| Faculty Analytics Adoption | 0% | ≥80% active users | Feature engagement logs |
| AI Tutor Resolution Rate | N/A | ≥70% no-escalation | Chat routing data |
| Certificates Issued On-Chain | 0 | 100% of completions | Blockchain transaction count |
| At-Risk Alert Accuracy | N/A | ≥75% precision | Predicted vs. actual outcomes |
| Skill Gap Reports Actioned | N/A | ≥50% with faculty response | Syllabus update proposals |

## 15.2 Qualitative Metrics

- User Satisfaction: Quarterly in-app NPS survey (target NPS ≥ 40). Role-specific satisfaction scores (students, faculty, admins).

- Perceived Strategic Value: Annual leadership survey: 'Does CMIS help achieve institutional goals?' (target: ≥80% agree/strongly agree).

- Curriculum Relevance: Alumni survey: 'Were skills taught in CMIS-aligned courses relevant to your job?' (target: ≥75% positive).

- Case Studies: Document 2–3 department transformation narratives per year showing measurable curriculum or process improvements.

## 15.3 ROI Formula

ROI = (Net Benefit − Total Cost) / Total Cost × 100%

Since Total Cost ≈ $0 (all free-tier), any measurable benefit yields infinite ROI on direct cost. Indirect cost (team time) should be tracked separately as opportunity cost.

Quantifiable benefits include: staff hours saved by workflow automation × hourly rate; reduced repeat enrollment costs from improved retention; faculty time saved by AI grading assist (estimated 2 hrs/week per faculty × team size).

# 16. Risk Register

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Supabase free tier storage exceeded | Medium | High | Compress uploads; archive old submissions to local storage; monitor weekly |
| Gemini API rate limits hit during peak | High | Medium | Request queue with exponential backoff; Redis response cache; Ollama fallback |
| Render.com cold-start latency (>30s) | High | Medium | UptimeRobot ping every 5 min; optimize container startup time |
| Faculty resistance to system change | High | High | Champion network; heatmap-driven targeted training; incentivization program |
| Blockchain testnet deprecation | Low | Medium | Maintain DB fallback hash; document migration path to mainnet |
| Data privacy breach | Low | Very High | Supabase RLS; AES-256 at rest; TLS in transit; quarterly security review |
| AI chatbot hallucination / wrong answers | Medium | Medium | RAG grounding; topic guard; faculty review queue; clear 'AI may be wrong' disclaimer |
| Team member attrition during development | Medium | High | Full code documentation; peer code reviews; knowledge transfer sessions |
| PostgreSQL 500MB limit reached | Medium | High | Aggressive data archiving strategy; move analytics aggregates to separate schema |
| MeiliSearch memory on Render | Low | Low | Index only essential fields; configure memory limits; fallback to PostgreSQL FTS |

# 17. Assessment Rubrics (for Academic Evaluation)

The following rubric is intended for evaluating student MIS design projects based on this PRD as a reference.

| Criterion | Weight | 5 — Excellent | 3 — Satisfactory | 1 — Needs Improvement |
| --- | --- | --- | --- | --- |
| Innovation & Relevance | 20% | Multiple novel modules with clear transformational impact and research backing | Some creative ideas; moderate alignment to transformation thesis | Generic features; no originality or strategic alignment |
| Technical Architecture | 20% | Robust microservice-ready design; standards-based (LTI/xAPI); full security/privacy design | Basic architecture; some gaps in scalability or security | Naive or undefined architecture; major security gaps |
| Functionality & Completeness | 20% | All core + novel modules prototyped; functional end-to-end | Core modules present; some novel features missing or incomplete | Many missing features; non-functional prototypes |
| UX & Usability | 15% | Coherent, accessible, role-specific UI with polished mock-ups; WCAG compliant | Usable but rough UI; some accessibility gaps | Confusing or absent UI design |
| Data & Analytics Quality | 15% | Well-normalized ERD; plausible ML algorithms; correct metric definitions | Minor data model issues; basic analytics concepts | Incorrect or absent data model; no analytics design |
| Change Management Plan | 5% | Comprehensive Lewin/Kotter-aligned plan with communication, training, and measurement | Partial plan; missing key adoption elements | No change management consideration |
| Evaluation & ROI | 5% | Clear KPIs, ROI formula, quantitative and qualitative measures | General ideas for metrics; no ROI model | No evaluation plan |

# 18. Appendix

## 18.1 Folder Structure

cmis/

- ├── backend/                    # FastAPI application

- │   ├── app/

- │   │   ├── main.py             # FastAPI app factory

- │   │   ├── config.py           # Settings (pydantic-settings)

- │   │   ├── database.py         # SQLAlchemy async engine

- │   │   ├── models/             # SQLAlchemy ORM models

- │   │   ├── schemas/            # Pydantic request/response schemas

- │   │   ├── routers/            # FastAPI routers per domain

- │   │   ├── services/           # Business logic layer

- │   │   ├── repositories/       # Data access layer

- │   │   ├── analytics/          # pandas/scikit-learn pipelines

- │   │   ├── ai/                 # Gemini, Ollama, RAG logic

- │   │   ├── blockchain/         # ethers.js bridge, contract ABIs

- │   │   └── tasks/              # Celery task definitions

- │   ├── tests/                  # Pytest test suites

- │   ├── alembic/                # Database migrations

- │   └── Dockerfile

- ├── frontend/                   # Next.js 14 App Router

- │   ├── app/                    # Page routes and layouts

- │   ├── components/             # Shared UI components

- │   ├── lib/                    # API client, auth helpers

- │   ├── hooks/                  # Custom React hooks

- │   └── public/                 # Static assets

- ├── contracts/                  # Solidity smart contracts (Hardhat)

- ├── docker-compose.yml          # Local dev orchestration

- ├── .github/workflows/          # CI/CD pipelines

- └── README.md

## 18.2 Environment Variables

| DATABASE_URL | postgresql+asyncpg://... (Supabase connection string) |
| --- | --- |
| SUPABASE_URL | Supabase project URL |
| SUPABASE_ANON_KEY | Supabase public anon key |
| SUPABASE_SERVICE_KEY | Supabase service role key (server-side only) |
| GEMINI_API_KEY | Google Gemini API key (free tier) |
| REDIS_URL | Upstash Redis connection URL |
| RESEND_API_KEY | Resend email API key |
| POLYGON_RPC_URL | Mumbai testnet RPC (Alchemy free tier or public) |
| CONTRACT_ADDRESS | Deployed certificate NFT contract address |
| MEILISEARCH_URL | MeiliSearch instance URL |
| MEILISEARCH_KEY | MeiliSearch master key |
| NEXT_PUBLIC_SUPABASE_URL | Frontend-exposed Supabase URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Frontend-exposed Supabase anon key |
| SENTRY_DSN | Sentry error tracking DSN |

## 18.3 Glossary

| BKT | Bayesian Knowledge Tracing — probabilistic model for estimating student skill mastery |
| --- | --- |
| RAG | Retrieval-Augmented Generation — AI technique grounding LLM responses in retrieved documents |
| RLS | Row-Level Security — PostgreSQL feature enforcing data visibility rules at DB level |
| RBAC | Role-Based Access Control — permissions assigned based on user role |
| XP | Experience Points — gamification currency awarded for platform engagement |
| Process Debt | Quantified measure of unnecessary complexity in administrative workflows |
| LTI | Learning Tools Interoperability — IMS Global standard for connecting EdTech tools via SSO |
| pgvector | PostgreSQL extension for vector similarity search — used for AI chatbot RAG |
| FERPA | Family Educational Rights and Privacy Act — US student data privacy law |
| NFT | Non-Fungible Token — unique blockchain record used for tamper-proof credential issuance |

— End of Document —

CMIS PRD v1.0 · Confidential · For Internal Use Only